Blueprint: Multi-cloud App Infrastructure Platform
(Porter-like MVP)

Business plan + technical design + runnable scripts (Terraform + Helm + Python)

Prepared for Sir • January 31, 2026

# 1. Executive Summary

This document describes how to build and launch a multi-cloud platform that makes Kubernetes-based app infrastructure feel effortless across AWS, Google Cloud, and Microsoft Azure. The included repository scaffold contains Terraform to provision clusters, Helm/Kubernetes manifests to install core add-ons, and Python tooling to automate provisioning and deployments.

## The wedge

Opinionated Kubernetes platform that provisions a production-ready cluster in ~20 minutes per cloud.

One-command install of essential add-ons: Ingress, cert-manager, metrics, autoscaling hooks, and observability stubs.

A simple control plane API + CLI that abstracts the cloud-specific steps.

## Who pays first (ICP)

Seed-Series B startups shipping customer-facing apps or AI products, 3-30 engineers, no dedicated DevOps team.

Teams that need multi-cloud for customer demands, procurement, or latency/regional presence.

Companies with spiky growth that need autoscaling without building platform engineering from scratch.

## What you sell

Managed platform software: cluster lifecycle + app deployments + golden-path templates.

Optional concierge onboarding: migration + SRE best practices, billed separately.

Enterprise add-ons: SSO/RBAC, audit logs, policy-as-code, private networking, compliance packs.

# 2. Product Definition

## Core promise

Make cloud infrastructure disappear for app teams while staying portable across providers.

## MVP features (what ships first)

Create and delete clusters on AWS EKS, GCP GKE, and Azure AKS (Terraform).

Generate kubeconfig and deploy app manifests/Helm charts via CLI (Python).

Install baseline add-ons (Helm): ingress-nginx, cert-manager, metrics-server, external-dns (optional).

Golden-path sample app with HPA and Ingress.

Basic control plane API (FastAPI) for cluster create/status (local SQLite for MVP).

## Non-goals for MVP (avoid scope creep)

Full UI/console, marketplace, complex multi-tenant RBAC, or full GitOps controller.

Deep cost optimization or bespoke networking/peering automation.

A full hosted SaaS in the first iteration (start with self-host + assisted).

# 3. Differentiation Strategy

Speed to value: cluster + add-ons + app deploy in under 30 minutes.

Golden-path templates: opinionated defaults that reduce decision fatigue.

Multi-cloud parity: same workflow regardless of provider, minimal provider-specific knobs.

Security-first baseline: least-privilege IAM scaffolding, secret handling guidance, audit-ready logs path.

# 4. Go-to-Market

## Initial motion

Founder-led sales + community: sell the outcome (ship faster) not Kubernetes.

Target AI/infra-heavy startups and platform teams who need portability.

Offer a 'Done-with-you' onboarding package with a fixed scope and timeline.

## Pricing (simple and scalable)

Free: 1 cluster, limited add-ons, community support.

Pro: per cluster + per node pricing (or per cluster tiers).

Enterprise: annual contracts; SSO, audit logs, policy, private networking, dedicated support.

# 5. Technical Architecture

## High-level components

Control plane API: stores desired state (clusters, environments, apps) and triggers jobs.

Provisioner: Terraform wrapper that creates clusters and writes kubeconfig artifacts.

Deployer: applies Helm charts/manifests and provides rollbacks.

Telemetry: collects basic health, node counts, and deployment status.

## MVP architecture (recommended)

Self-hosted control plane (Docker Compose) + CLI. Jobs run locally or on a small runner VM.

State stored in SQLite for MVP; migrate to Postgres once multi-user is required.

Job execution: simple worker loop; later evolve to a queue (Redis/Celery) and Kubernetes-based runners.

## Security baseline (do not cut corners)

Separate cloud credentials per environment; never embed keys in code.

Use short-lived credentials (OIDC where possible) and least-privilege IAM roles.

Store Terraform state securely (S3+KMS / GCS / Azure Storage with encryption and locking).

Require TLS for API; log all administrative actions (audit trail).

# 6. MVP Roadmap (90 days)

| Phase | Timebox | Deliverable | Definition of done |
| --- | --- | --- | --- |
| 0 | Week 1 | Wedge spec + repo scaffold | Terraform + CLI skeleton runs end-to-end on 1 cloud |
| 1 | Weeks 2-4 | Multi-cloud provisioning | AWS/GCP/Azure create+destroy; kubeconfig output; docs |
| 2 | Weeks 5-8 | Add-ons + golden path | Ingress+TLS+HPA sample app; one-command deploy |
| 3 | Weeks 9-12 | Control plane MVP | API endpoints + job runner; basic auth; status reporting |

## Key metrics

Time to first production deploy (TTFPD) from empty account.

Monthly active clusters and apps deployed per workspace.

Churn reasons: cost, complexity, missing features, security requirements.

# 7. Included Repository (Scripts + Python)

The downloadable ZIP includes:

Terraform stacks for EKS/GKE/AKS with minimal variables and sane defaults.

Helm-based add-on installer.

Python CLI (cloudpilot.py) to create/destroy clusters and deploy a sample app.

FastAPI control plane sample for cluster lifecycle requests.

Docs: architecture, security checklist, and operational runbook.

## How to run (overview)

Install Terraform, kubectl, and Helm.

Configure cloud credentials (AWS/GCP/Azure).

Run the CLI to provision a cluster and deploy the sample app.

See repository README for exact commands.

# 8. Compliance Notes

This blueprint is a starting point. A production-grade platform must undergo threat modeling, pen-testing, and cloud-specific IAM reviews. Avoid claiming compliance until verified (SOC 2, ISO 27001, etc.).